PRODUCT REQUIREMENTS DOCUMENT

WordDuel

Challenge Your Friends to a Word Duel

Version 1.9  |  April 2026  |  Kartik Vijay

Status: Draft

Version History

| Version | Date | Author | Summary of Changes |
| --- | --- | --- | --- |
| 1.0 | Apr 16, 2026 | Kartik Vijay | Initial PRD — concept, features, screen flow, branding |
| 1.1 | Apr 16, 2026 | Kartik Vijay | Added MVP definition, core value loop, feature scoping, deferred backlog, MVP screen inventory, and success metrics |
| 1.2 | Apr 17, 2026 | Kartik Vijay | Updated screen inventory to 15 screens (added Login + Result Lose). All wireframe design statuses marked Completed. |
| 1.3 | Apr 17, 2026 | Kartik Vijay | Resolved 5 of 6 open questions. Added game rules (dictionary, rooms, challenges, scoring). Added future prospects backlog. |
| 1.4 | Apr 17, 2026 | Kartik Vijay | Room lifecycle (invite flow, kick/ownership transfer, auto-archive). Word reuse rules. Welcome challenge. Push notifications (challenge-only). Add-word UX. |
| 1.5 | Apr 19, 2026 | Kartik Vijay | Removed welcome challenge. Added empty states, two-tier word system (personal + default dictionary), random word flow, comprehensive burn system (per-recipient + per-room). |
| 1.6 | Apr 19, 2026 | Kartik Vijay | Deferred 1v1 challenges to V2. Archived rooms not viewable. Added minimal account deletion (App Store requirement). Simplified burn system to room-only for MVP. |
| 1.7 | Apr 19, 2026 | Kartik Vijay | User-pick challenge ordering. Error handling principles, network resilience (local save + sync), invalid invite link handling, edge case coverage. |
| 1.8 | Apr 19, 2026 | Kartik Vijay | Empty collection challenge flow (prompt to add word or pick random). Profanity handled at dictionary curation stage, not runtime. All product decisions locked except tech stack. |
| 1.9 | Apr 19, 2026 | Kartik Vijay | Tech stack resolved: Compose Multiplatform + Supabase + FCM. All open questions closed. TDD v1.0 created as companion document. |

# 1. Overview

WordDuel is a social, competitive word-guessing game inspired by Wordle. It retains the beloved core mechanic of guessing a 5-letter word in 6 attempts, while adding multiplayer rooms, custom word repositories, and head-to-head challenges — transforming a solitary daily puzzle into a shared, competitive experience.

The app is built for groups of friends, coworkers, and word-game enthusiasts who want to prove who truly knows words best.

# 2. Vision & Goals

## 2.1 Product Vision

To create the go-to multiplayer word game where friends compete, challenge each other with personally curated words, and track who reigns supreme — all in a playful, engaging mobile experience.

## 2.2 Strategic Goals

- Social-first — Make the classic word-guessing mechanic social and competitive by default

- User-generated content — Let users curate word lists and challenge friends with personalized puzzles

- Gamification loop — Drive repeat engagement through rooms, leaderboards, streaks, and scoring

- Quality bar — Deliver a polished, delightful mobile experience starting with iOS

# 3. Target Audience

| Segment | Who They Are | Key Need |
| --- | --- | --- |
| Primary | Wordle fans who wish the game were more social | A competitive, shared word-game experience |
| Secondary | Friend groups and coworkers wanting lightweight competition | A persistent space to track who’s best over time |
| Tertiary | Word-game enthusiasts who enjoy creating puzzles | Tools to curate and share personal word challenges |

# 4. MVP Definition

The MVP is the smallest version of WordDuel that delivers real, repeatable value to users — and gives the team meaningful signal about what to build next. It is not a prototype or a demo; it is a shippable product with a clear, functional core loop.

## 4.1 Core Value Loop

Everything in the MVP must serve this single repeatable loop. If a feature does not contribute to it, it is deferred.

Pick a word (curate or random) → Send a challenge → Friend guesses it → See result + points → Check leaderboard → Get challenged back

Breaking this down step by step:

- User signs up and creates a profile (username).

- User creates or joins a room and invites friends.

- User optionally curates personal words, or uses the default dictionary.

- User picks a word (personal or random) and sends it as a challenge to a friend or the whole room.

- Recipient plays the word — 6 guesses, tile feedback.

- Both players see the result and points earned.

- Leaderboard updates — creating motivation to send the next challenge.

## 4.2 MVP Feature Set — In Scope

These features are required for the core loop to function. Nothing is included beyond what is necessary.

Authentication

- Email and password sign-up and login

- Basic user profile: username and display name only

- Session persistence (stay logged in)

- Sign out

- Delete account: minimal implementation to satisfy App Store requirement. Button in profile/settings with confirmation dialog. Deleting an account removes the user from all rooms (ownership transfers where applicable), voids all their in-progress challenges, and permanently erases their data

Rooms

- Create a room with a name and privacy setting (private / invite-only)

- Join a room via shareable invite link or QR code

- Maximum 8 members per room

- A user can be a member of multiple rooms simultaneously

- View room members

- One active scoring mode per room: guess-based points (default and only mode in MVP)

Scoring: 1 guess = 100 pts, 2 = 80, 3 = 60, 4 = 40, 5 = 20, 6 = 10, fail = 0

  - Room Lifecycle

- A newly created room starts empty with all members at 0 points — any member can send the first challenge

- If a room has no activity for 7+ days, it is automatically archived

- Rooms can also be manually archived or deleted by the creator

- Archived rooms are not viewable — they disappear from all members’ room lists entirely

  - Room Management

- Room creator can kick members from the room

- When a member is kicked, all their in-progress challenges (created or received) in that room become null and void

- If the room creator leaves or deletes their account, ownership transfers to the most senior member (earliest join date)

Word Repository

- Personal Collection + Default Dictionary — Two-tier word system:

- Default dictionary: the full bundled common-words list (~5,000–8,000 words, ~50KB). Available to every user from day one, no setup needed

- Personal collection: users can optionally curate their own word bank for more strategic, hand-picked challenges

- Add 5-letter words to personal collection — no limit on number of words

- Words validated against the bundled dictionary — only common, well-known English words accepted

- Profanity and offensive words are stripped from the dictionary file during curation (before shipping) — no runtime filtering needed

- Words must be unique within a user’s collection (no duplicates)

- Delete words from the collection

- List view of saved words

- When creating a first room, user is nudged (non-blocking) to start curating personal words

  - Challenge Word Selection

- When creating a challenge, user can pick from their personal collection or request a random word from the default dictionary

- Random word flow: system picks a word → confirmation screen shows the word → “Use This Word” or “Try Another” to reroll (unlimited rerolls)

- Random picker automatically skips any word that is burned for the recipient(s) or room

  - Word Burn System

- Per-recipient burn (global): once a user has been challenged with a word by anyone, in any context, that word can never be sent to them again

- Per-room burn: once a word has been used in a room, it can never be used in that room again, regardless of challenger or recipient

- Room challenges must use a word that is unburned for every current member of the room

- Both burn lists are checked automatically — burned words are never shown to the challenger during selection

In MVP, all challenges are room-based. The per-recipient burn still applies globally so it carries forward seamlessly when 1v1 challenges are added in V2.

Challenges

- Pick a word from your personal collection or request a random word from the default dictionary

- Send challenge to an entire room — all members receive and play the same word

1v1 direct challenges (outside rooms) are deferred to V2.

- View incoming and outgoing challenges from the home dashboard

- A user can have at most 1 active (in-progress) challenge at a time

- Multiple not-yet-started (queued) challenges are allowed

- User chooses which queued challenge to play next — no forced ordering. Once picked, it becomes the active challenge

Challenge states: Queued → Active → Completed / Expired

- Challenges expire after 24 hours (fixed timer for MVP)

- On expiry: challenger wins and earns half points (50 pts on guess-based scoring)

- If a room is archived or deleted, all in-progress challenges within it become null and void

Gameplay

- Standard 5-letter, 6-guess word game

- Green / yellow / gray tile feedback after each guess

- On-screen keyboard that reflects letter states

- Guess validation against the same bundled dictionary — invalid words are rejected with feedback

Notifications (MVP)

- Push notification sent when a user receives a new challenge

- This is the only push notification in v1 — all other notification types are deferred

Full notification suite (results, expiry reminders, room activity) planned for V2.

Result & Leaderboard

- Result screen showing win/loss and points earned

- Room leaderboard: simple ranked list with names and point totals

- Home dashboard showing active challenges and joined rooms

Empty States

- Home Dashboard (first login): single welcome card with “Create a Room” and “Join a Room” buttons. No empty lists shown. Card disappears once the user has at least one room

- Word Repository (zero words): illustration/icon with “Your word collection is empty” and a subtitle encouraging strategic word choices. Prominent “Add Word” button

- Room View (new room, zero challenges): leaderboard shows all members at 0 points. Nudge card: “No challenges yet — send the first one!”

- Challenges section (no active challenges): gentle nudge “No active challenges. Why not send one?” with a button to Create Challenge

Error Handling & Network Resilience

  - Guiding Principles

- Always show a human-readable error message — never a blank screen or raw error code

- Every error state must give the user a clear way forward (retry, go back, or return to dashboard)

- Fail gracefully and preserve user progress wherever possible

  - Network & Offline

- If the user loses connection mid-gameplay, progress is saved locally and synced when back online

- Offline actions (submitting a guess, creating a challenge) are queued locally and replayed on reconnect

- A subtle offline indicator is shown when the app detects no connectivity

  - Invalid Invite Links

- If an invite link points to a room that no longer exists (deleted/archived): popup with “This room no longer exists” → redirect to dashboard

- If the room is full (8 members): popup with “This room is full” → redirect to dashboard

- If the link is malformed or expired: popup with “This invite link is no longer valid” → redirect to dashboard

  - Other Edge Cases

- Word exhaustion (all words burned for a room): show “No words available for this room” and suggest trying a different room. Extremely unlikely with 5,000+ dictionary but handled gracefully

- No qualifying words during challenge creation (personal collection empty or all words burned): prompt with two options — “Add a New Word” or “Pick Random from Dictionary.” User stays in the challenge flow

- Concurrent duplicate challenge (two users challenge the same word simultaneously): first request wins, second user sees “This word was just used — pick another”

## 4.3 Deferred to V2+ — Out of Scope for MVP

These features have real value but are not needed to validate the core loop. Shipping them now would slow the team down and add complexity before product-market fit is established.

| Feature | Why Deferred | Target Version |
| --- | --- | --- |
| Social OAuth (Google, Apple, Facebook login) | Adds auth complexity and third-party dependencies. Email/password covers MVP. | V1.1 |
| Onboarding screens (3-screen tutorial) | Core loop is intuitive enough without it. Add once retention data shows confusion. | V1.1 |
| Splash screen animation | Nice-to-have polish. Functional login/home is sufficient for MVP. | V1.1 |
| Speed-based scoring mode | One scoring mode is enough to validate rooms. Complexity not yet justified. | V2 |
| Fixed points scoring mode | Same as above. | V2 |
| Word categories / tags in repository | Flat list is sufficient for MVP word counts. Organise later. | V2 |
| Advanced Profile & Stats screen | Basic points visible on leaderboard. Deep stats add dev time without loop value. | V2 |
| Daily streak tracking | Good retention mechanic but not core to the challenge loop. | V2 |
| Push notifications (beyond challenges) | V1 includes push for “you’ve been challenged” only. Full notification suite (results, room activity, reminders) deferred. | V2 |
| 1v1 direct challenges (outside rooms) | All challenges are room-based in MVP. Direct person-to-person challenges add complexity without validating the room loop. | V2 |
| Social sharing (share results) | Viral loop feature. Valuable, but not needed to prove the core loop. | V2 |
| Podium UI on leaderboard | Visual polish. Simple ranked list is functionally equivalent. | V2 |
| Public rooms / room discovery | Invite-only rooms are simpler and safer for launch. | V3 |
| Android app | iOS-first to reduce platform complexity at launch. | V3 |
| Monetisation | No monetisation until core loop is validated and user base is established. | TBD |

## 4.4 MVP Screen Inventory

The MVP requires 9 screens — down from the 15-screen full vision. Every screen below maps directly to a step in the core value loop.

| # | Screen | Purpose | Value Loop Step |
| --- | --- | --- | --- |
| 1 | Sign Up / Login | User creates an account or logs in | Entry |
| 2 | Home Dashboard | See active challenges and joined rooms | Step 7 → Step 4 |
| 3 | Create / Join Room | Set up a competitive space with friends | Step 2 |
| 4 | Room View & Leaderboard | See rankings and send a room challenge | Step 7 + Step 4 |
| 5 | Word Repository | Manage personal word bank | Step 3 |
| 6 | Create Challenge | Pick a word and send to friend or room | Step 4 |
| 7 | Gameplay | Guess the word — the core mechanic | Step 5 |
| 8 | Result (Win) | Points earned, stats, guess distribution | Step 6 |
| 9 | Result (Lose) | Reveal word, guess replay, encouragement | Step 6 |

The 6 remaining screens from the full vision — Splash, Onboarding ×3, Profile & Stats, and Settings — are designed in Figma for reference but will not be built in the MVP.

## 4.5 MVP Success Metrics

These metrics will be used after launch to decide what gets built next. If we hit them, the core loop is working.

| Metric | Target | Signals |
| --- | --- | --- |
| Day-7 user retention | ≥ 25% | Core loop is engaging enough to bring people back |
| Challenges sent per active user / week | ≥ 3 | Users are using the challenge mechanic actively |
| Challenge completion rate | ≥ 60% | Recipients are playing the challenges they receive |
| Room creation rate (within first 7 days) | ≥ 40% of signups | Users are finding value in the social layer |
| Average guesses per completed challenge | 3 – 5 | Word difficulty is well-calibrated |

# 5. Full Product Vision (Post-MVP)

The following describes the complete intended product experience. These features are not in scope for the MVP but represent the long-term direction. They will be revisited once the core loop is validated by real user data.

## 5.1 Gameplay

- Standard 5-letter word guessing with 6 attempts (MVP)

- Future: variable word lengths (4–7 letters) configurable per room

- Future: hint system for casual players

## 5.2 Rooms

- Private, invite-only rooms (MVP)

- Future: multiple scoring modes (speed-based, fixed points)

- Future: public rooms and room discovery

- Future: room themes and seasons

## 5.3 Word Repository

- Two-tier system: personal collection + default dictionary with random picker (MVP)

- Future: categories and tags for organisation

- Future: shared word packs that rooms can subscribe to

- Future: curated themed packs (e.g. Bollywood, cricket, tech)

## 5.4 Gamification

- Room leaderboard with point tally (MVP)

- Future: daily streaks and streak protection

- Future: badges and achievements

- Future: seasonal tournaments within rooms

- Future: global leaderboard

## 5.5 Social

- In-app challenge system (MVP)

- Push notification for new challenges (MVP)

- Future: push notifications for results, expiry reminders, room activity

- Future: share results to WhatsApp, Instagram, X

- Future: reactions to friend results

# 6. Branding & Design

## 6.1 App Name

WordDuel — a portmanteau of “Word” and “Duel,” instantly communicating the word-game mechanic and the competitive, head-to-head nature of the app.

## 6.2 Logo

Selected: Concept A — Dueling Tiles. Two letter tiles (“W” and “D”) clash at opposing angles with a spark at the collision point. Playful, bold, icon-only, and optimised for app icon rendering.

## 6.3 Color Palette

| Color | Hex | Role | Usage |
| --- | --- | --- | --- |
| Purple | #7C3AED | Primary | Buttons, headings, W tile, accents |
| Orange | #F97316 | Secondary | D tile, highlights, CTAs |
| Yellow | #FACC15 | Accent | Spark, badges, warning states |

## 6.4 Design Style

- Playful and bold — rounded corners, expressive animations, vibrant color

- Mid-fidelity wireframes with color, not grayscale

- Typography: Inter (Bold, Semi Bold, Medium, Regular)

- Platform: iOS-first, iPhone 17 frames (393 × 852 pt)

## 6.5 Splash Animation (V1.1)

The splash animation is designed and ready but deferred to V1.1. Spec preserved here for implementation reference.

- Phase 1 (0.3–1.0s): W and D tiles fly in from opposite sides with spring bounce

- Phase 2 (1.0–1.2s): Tiles clash — screen flash, spark burst, particles scatter

- Phase 3 (1.2s): Ambient purple/orange glow blooms behind tiles

- Phase 4 (1.4–1.7s): “WordDuel” text slides up, tagline fades in

- Phase 5 (2.2s+): Loading dots pulse while app initialises

- Idle: Tiles gently float until app is ready

# 7. Technical Considerations

## 7.1 Platform

- iOS and Android simultaneously via Compose Multiplatform (Kotlin)

- Backend: Supabase (PostgreSQL, Auth, Realtime, Edge Functions)

- Push: Firebase Cloud Messaging (bridging to APNs for iOS)

Full technical details in the companion Technical Design Document (TDD v1.0).

## 7.2 MVP Backend Requirements

- User authentication: email/password (JWT or session-based), sign out, account deletion with cascading cleanup

- Room management: create, join (via invite link/QR), kick members, transfer ownership, archive/delete, 7-day auto-archive

- Word repository: CRUD operations per user

- Challenge system: create, deliver, track status (queued / active / completed / expired), enforce 1-active limit

- Challenge expiry: 24-hour timer with automatic resolution and point award to challenger

- Leaderboard: compute and return ranked scores per room

- Bundled common-words dictionary file for both word-add and guess validation (no external API dependency)

- Word burn tracking: per-recipient global burn list + per-room burn list to enforce reuse rules

- Random word picker: select from default dictionary, enforce burn rules, support unlimited rerolls

- Push notifications: integration with APNs for “you’ve been challenged” event

- Offline resilience: local progress persistence and sync-on-reconnect for gameplay and challenge actions

## 7.3 Data & Privacy

- Custom word lists are private by default and never shared without explicit user action

- Room data is visible only to room members

- Standard compliance: GDPR, App Store Review Guidelines

# 8. Resolved Decisions

These questions were raised during product planning and have been resolved. Documented here for reference.

| Question | Decision | Rationale |
| --- | --- | --- |
| Dictionary validation? | Yes — bundled common-words file (~50KB). Validated at word-add and guess-time. | Ensures fairness. No obscure words. No API dependency. |
| Max room size? | 8 members per room. | Small enough to feel personal, large enough for a friend group. |
| Challenge expiry? | Fixed 24-hour timer. Challenge-received push notification included in MVP. | Simple to implement. Expiry reminders deferred to V2. |
| Multiple rooms? | Yes — users can join multiple rooms. But only 1 active challenge at a time. | Multi-room supports different friend groups. 1-active keeps gameplay focused. |
| Points on expiry? | Challenger wins with half points (50 pts on guess-based scoring). | Rewards initiative without incentivising challenge spam. |
| How do users join rooms? | Invite link or QR code only. No public room search in MVP. | Keeps rooms private and safe. Discovery deferred to V3. |
| Room creator leaves? | Ownership auto-transfers to the most senior member (earliest join date). | Prevents orphaned rooms. No manual transfer needed. |
| Can rooms be deleted? | Yes — creator can archive or delete. Auto-archive after 7 days of inactivity. | Keeps room list clean. In-progress challenges become null and void. |
| Word reuse? | Per-recipient global burn (seen once from anyone = burned forever) + per-room burn (used once = burned for room). Room challenges require word to be unburned for every member. | Prevents any guesser from seeing the same word twice. Simpler than per-pair tracking. |
| Welcome challenge? | Removed. Rooms start empty, any member can send the first challenge. Nudge card shown instead. | Welcome challenge felt forced. Organic first-challenge is more natural. |
| Word selection for challenges? | Two paths: pick from personal collection or random word from default dictionary. Random shows word with Use/Reroll options. | Removes friction for casual users. Personal collection rewards curation for strategic players. |
| Empty states? | Focused welcome card on first login (Create/Join Room). Nudge cards for empty repos and rooms. | Every empty state has one clear CTA. No dead ends for new users. |
| Push notifications in v1? | Yes, but only for “you’ve been challenged.” All other notification types deferred. | Minimal implementation. Solves the biggest UX gap (missed challenges + 24h timer). |
| 1v1 challenges in MVP? | No — deferred to V2. All challenges are room-based in MVP. | Simplifies challenge routing and burn system. Rooms are the core social unit to validate first. |
| Archived room visibility? | Not viewable. Archived rooms disappear from all members’ room lists entirely. | Keeps UI clean. No read-only complexity for MVP. |
| Account deletion? | Minimal “Delete Account” in settings with confirmation. Cascading cleanup: leaves rooms, transfers ownership, voids challenges, erases data. | Required by App Store. Minimal implementation to satisfy review guidelines. |
| Queued challenge ordering? | User picks which queued challenge to play next. No forced FIFO. | Gives player agency. Simple to implement — just show the list and let them tap. |
| Network issues mid-game? | Save progress locally, sync on reconnect. Offline actions queued and replayed. | Prevents frustration from lost progress. Critical for mobile where connectivity is unreliable. |
| Invalid invite links? | Popup with specific reason (room full, deleted, expired) then redirect to dashboard. | Clear feedback, no dead ends. User always lands somewhere useful. |
| Profanity filtering? | Handled at dictionary curation stage before shipping. No runtime filtering. | Simpler implementation. Dictionary is clean by definition. No false positives at runtime. |
| No qualifying words for challenge? | Prompt with “Add a New Word” or “Pick Random from Dictionary.” User stays in challenge flow. | Never ejects user from what they’re doing. Both paths lead to a completed challenge. |
| Tech stack? | Compose Multiplatform (Kotlin) + Supabase (PostgreSQL) + Firebase Cloud Messaging. See TDD v1.0. | Kotlin everywhere. Supabase handles auth, DB, real-time, edge functions. FCM for push. |

All open questions have been resolved. See the Technical Design Document (TDD v1.0) for implementation details.

# 9. Future Prospects Backlog

Features and enhancements identified during product planning that are explicitly out of scope for the MVP. Tracked here so nothing is lost. Items are grouped by theme and roughly prioritised within each group.

## 9.1 Challenge System

| Feature | Notes | Priority |
| --- | --- | --- |
| Custom challenge timer | Let challenger set expiry time (e.g. 1h–24h). Needs engineering research on timer infrastructure. | High |
| Expiry approach notifications | Remind recipient as deadline nears (e.g. 1h before). Depends on push notification system. | Medium |
| Challenge rematch | Quick “rematch” button after a result — swap roles, challenger becomes guesser. | Medium |

## 9.2 Word System

| Feature | Notes | Priority |
| --- | --- | --- |
| Obscure words toggle | Let advanced players opt into a harder, expanded dictionary. | Low |
| Word categories / tags | Organise words by theme (e.g. food, tech, movies). | Medium |
| Shared word packs | Curated or user-created packs rooms can subscribe to. | Low |
| Themed packs | Curated by the team: Bollywood, cricket, tech, etc. | Low |

## 9.3 Social & Engagement

| Feature | Notes | Priority |
| --- | --- | --- |
| Full push notification suite | Challenge-received is in MVP. Remaining: results, expiry reminders, room activity, weekly digests. | High |
| Social sharing | Share results to WhatsApp, Instagram, X. Viral loop driver. | High |
| Daily streaks | Consecutive days played. Streak protection items. | Medium |
| Badges & achievements | Milestone rewards: 100 wins, 10-streak, etc. | Low |
| Reactions to results | React to friend’s win/loss with emoji. | Low |

## 9.4 Rooms & Competition

| Feature | Notes | Priority |
| --- | --- | --- |
| Multiple scoring modes | Speed-based and fixed-points in addition to guess-based. | Medium |
| Public rooms & discovery | Browse and join open rooms. Moderation considerations. | Low |
| Seasonal tournaments | Time-limited competitions within rooms. | Low |
| Global leaderboard | Cross-room, all-time rankings. | Low |

# 10. Design Assets & References

| Asset | Location |
| --- | --- |
| Figma Wireframes | https://www.figma.com/design/yzDJxpLlUDnMfb6RF8PF7k/Untitled |
| Logo Concepts | /design/logo/logo-concepts.html |
| Splash Animation | /design/animations/splash-animation.html |
| PRD Document | /design/WordDuel-PRD.docx |